2:01 P.M. MAYOR GRAHAM CALLED THE MEETING TO ORDER IN THE COMMON COUNCIL CHAMBERS WITH BOARD MEMBERS BILL HOAGLAND AND STANLEY ALLEN PRESENT. ALSO IN ATTENDANCE WERE CLERK TREASURER JAN HARDY, KAREN MIDDLETON, BILL SAEGESSER, JILL SAEGESSER, ADAM DICKEY, LESLIE BIXLER, JESSICA JONES, CHIEF SCOTT ZELLERS, GUY TOWNSEND, TISH RICHEY, AND KIM SCHAFSTALL.

MINUTES FROM THE APRIL 9, 2019 MEETING WERE PRESENTED FOR APPROVAL. STANLEY ALLEN MADE A MOTION TO APPROVE. BILL HOAGLAND SECONDED THE MOTION. MOTION CARRIED 3-0.

JILL SAEGESSER

- THE CITY COUNCIL APPROVED THE RLF PLAN. SHE WILL SEND IT TO THE EDA TO GET A BETTER RATING.

- THE EDA INVITED THE CITY TO SUBMIT A FULL APPLICATION BY APRIL 22ND. SHE WILL SUBMIT MORE INFORMATION BY MAY. AWARDS SHOULD BE MADE BY THE END OF JUNE.

- JILL MET WITH USDA OFFICIALS. THEY NEED INDICATION BY THE 1ST OF AUGUST FOR THE CITY’S PLAN ON THE WASTE WATER TREATMENT PLANT PROJECT. THEY ARE NOT GUARANTEEING GRANT MONEY. AN $18 MILLION LOAN IS POSSIBLE.

BILL SAEGESSER

- BILL SAEGESSER REPORTED THAT O’MARA FINISHED CLOSEOUT PAPERWORK, AND HE WILL HAVE IT AVAILABLE AT THE NEXT MEETING. THEY WILL BEGIN CONSTRUCTION AT HIGHWAY 56 AND KEITH STREET MAY 1ST. THEY WILL ALSO BEGIN THE CONSTRUCTION ON HIGHWAY 31 AND HIGHWAY 56 INTERSECTION PROJECT THEN. THESE PROJECTS ARE EXPECTED TO BE COMPLETE BY OCTOBER 1ST.

- THE OPAL DRIVE LIFT STATION IS COMPLETE. TOTAL CONCEPTS OF DESIGN IS WAITING FOR THE EDA RESULT.

- THE PEDESTRIAN SIGNAL ON LAKE ROAD IS FINISHED AND IS WAITING ON FINAL INSPECTION.

- TEMPLE AND TEMPLE IS FIXING POTHOLES THROUGHOUT THE CITY USING FUNDS FROM THE 2018 PAVING CONTRACT PAYMENT.

- COMMUNITY CROSSING BID PROCESS WILL BEGIN SOON AND HOPE TO BEGIN PAVING BY JUNE.

JESSICA JONES PRESENTED TWO OPTIONS FOR A SERVICE CONTRACT FOR THE BACALA BUILDING’S ELEVATOR. OTIS INSTALLED THE ELEVATOR AND WILL CHARGE $1500. ORACLE SERVICES CITY HALL’S ELEVATOR AND WILL ALSO CHARGE $1500. THEY ARE IDENTICAL SERVICE CONTRACTS EXCEPT ORACLE WILL OFFER A 3% DISCOUNT IF IT IS PAID IN FULL AT THE BEGINNING OF THE YEAR. STANLEY ALLEN MADE A MOTION TO SIGN THE CONTRACT TO ORACLE. BILL HOAGLAND SECONDED. THE MOTION CARRIED 3-0.

CHIEF ZELLERS ASKED THE BOARD TO PROMOTE CHANNING COLLINS AND JORDAN BOWLES TO 1ST CLASS PATROLMEN EFFECTIVE APRIL 28TH. BILL HOAGLAND MADE A MOTION TO APPROVE THIS, AND STANLEY ALLEN SECONDED. THE MOTION CARRIED 3-0.

KAREN MIDDLETON ANNOUNCED HER RESIGNATION, EFFECTIVE MAY 17TH, AS PAYROLL CLERK. CLERK TREASURER HARDY ANNOUNCED PROMOTING CARMEN BOLEY FROM AN INTERN POSITION TO THIS FULL TIME POSITION.

STANLEY ALLEN MADE A MOTION TO ADJOURN AT 2:30.

____________________________			_________________________

MAYOR						BOARD MEMBER

____________________________			_________________________

ATTEST: CLERK-TREASURER			BOARD MEMBER